Sprint 2 Plan
Classroom Hero
November 4, 2014

Goal: Build out the splash page, lay out the skeleton of the site and get all basic functionality working.

User Story 1:
As a developer, I need to link the front-end Rails environment to Classroom Hero's existing server back-end.
Task: Write up documentation for Classroom Hero backend API (Josh)
Task: Implement REST calls to API in Rails app
Task: Implement basic visualization of data
Time: 5 hours

User Story 2:
As a school administrator, I want to see the costs & benefits of Classroom Hero. I want information so I can make an informed decision about whether to use it or not.
Task: Build out static splash, about, contact us, etc. pages.
Time: 4 hours

User Story 3:
As a student, I want to be able to view my current points and information about the class from the website.
Task: Integrate student login functionality, API calls to get data on an individual student
Task: Determine how best to visualize that data and implement basic visualization
Time: 4 hours

User Story 4:
As a teacher, I want to be able to view data on all of my students and see how well my class is performing.
Task: Integrate teacher login functionality, API calls to get data on any student linked to the logged-in teacher
Task: Determine how best to visualize data, and implement said visualization
Time: 5 hours

Team Roles:
Josh Nussbaum: Product Owner
Ben Gordon: Scrum Master
Julia Modorsky: member

Josh: every story/task
Ben: every story/task
Julia: every story/ task

Burn Chart: see attached file

Scrum Board: http://scrumblr.ca/Classroom%20Hero%20Site

Scrum times: M/W/F after CS 115; W: 3:45PM Grace will attend the meeting