## Slide 1: Classroom Hero
CS115 Project - Josh Nussbaum, Ben Gordon, Julia Modorsky
Powered by SnowShoe Stamps
December 5, 2014

## Slide 2: What is Classroom Hero?
Mobile tablet application used by teachers to motivate students with an engaging token economy
Small startup in 27 classrooms across 5 schools

## Slide 3: The problems with expanding
Classroom Hero uses new technology that is difficult to explain without a demonstration
SnowShoe stamps are small pieces of plastic that serve as digital identities for students within the application

## Slide 4: Our task
Re-design the front end for the Classroom Hero website with rails and bootstrap.
Add informational sections/videos, and animated demonstrations of the application
Clean up the website, make it look professional

## Slide 5: Technology used
Ruby on rails
Bootstrap
Postgres
Scroll deck

## Slide 6: Features we added
How it works button / high level overview
Informational / testimonial videos
Information blobs with original artwork
Animated demo of application
Social media buttons
Embedded twitter timeline
Bootstrap for mobile

## Slide 7: Features we missed
Pricing button / page (don’t have this down as a company yet)
Help center with common questions and answers

## Slide 8: Project management technologies
Scrumblr – SCRUM board.
Github – Use of README
Slack – Communication with the whole company
Google drive / Facebook – Filesharing
Google hangout – Group/Company meetings

## Slide 9: Project management techniques
Scrum meetings 3 times a week
Used facebook/slack to discuss tasks and stay in constant communication
Scrumblr to manage and update the SCRUM board.

## Slide 10: Things we enjoyed
Scrum meetings with Grace because she’s awesome.
Doing a google hangout with the rest of the company
Watching the site take shape

## Slide 11: Things we didn’t enjoy
Ben crashing his car and nearly dying
Setting up rails/postgres
Started out working in an online environment and it caused issues
We’re a small enough team to where the amount of scrumming we did felt unnecessary

## Slide 12: Lessons learned
When working from the same code base use branches
Work locally and commit often
The value of explicitly defining tasks for the individual members of the team to work on
Change your tires frequently